**May 2017 Report on Digitization Process by Presidential Digitalent Team at Kilifi Registry**

**Green Cards:**

* It should be noted that Green cards have been scanned up to 27th April 2017.
* All new and updated green cards dated 28th April 2017 hasn’t been scanned.
* For verification, Green Cards dated up to 15th July 2016 have been verified
* Green cards dated 16th July 2016 to date are yet to be verified.

**White Cards:**

* New White Cards have been scanned up to 27th April 2017.
* All updated green cards from 16th July 2016 to date haven’t been updated. As the current system don’t have a function for enabling new versions.
* For verification, all White Cards dated up to 15th July 2016 has been verified.
* White cards dated 16th July 2016 to date are yet to be verified.

**Parcel Files:**

* Parcel Files have been scanned up to 15th July 2016.
* However no parcel file has been scanned or verified from 16th July 2016 as there was a period where the registry had no power for more than 6 months due to delay of bill payments.

**Concerns:**

1. Backup Generator – The one in the office needs repair as when power goes off, there will be no other source of power.
2. No Scanner in the registry meaning current documents are not scanned. Scanning need to be done continuously to ensure that we are up to date. It is urgently needed.
3. Safaricom network is extremely poor and requires boosting to ensure that connectivity is stable.
4. Petty Cash to help in simple maintenance of networking e.g. LAN cables, faceplates, etc.
5. Urgently need 15 New Computers with UPS to ensure that each staff can get access to the system.
6. **Electricity has just been cut off, hence no power at the registry.**
7. **Database need to be backed up frequently.**

**Way Forward:**

With the current status, we are waiting confirmation from Lands ICT department to know on when we can go live.